# Blender Curriculum — Mill Alley Track

Oct 19, 2026 · Dustin Apodaca

## Overview

This is a 15-week Blender course for a complete beginner, run on the same calendar as Derelict Mill Alley: Mon Oct 19, 2026 to Sun Jan 31, 2027, with Wednesday and Thursday off. Every lesson teaches exactly what that day’s Mill Alley task needs, so you learn Blender by building the project rather than before it.

Daily rhythm (one 4 to 6 hour session)

- Lesson, 45 to 60 min. Watch or read the day’s topic and repeat it on a throwaway file.

- Drill, 15 min. A small exercise with a pass/fail check.

- Mill Alley task, the rest of the session. Apply the lesson to the real scene.

- Log, 5 min. One screenshot and two lines in the tracker notes: what worked, what didn’t.

The benchmark. Standards come from 10 environment projects saved in Jacob Claussen’s ArtStation collection. Claussen is a Senior Environment Artist at Hazelight who also teaches modular environment art at Vertex School; the pieces in the collection are by various artists, several of them alleys and streets close to Mill Alley’s brief. Each week ends with a portfolio-standard check drawn from those pieces.

Scope. Blender is the core. Where a step moves to Marmoset (baking, texturing, turntables) or Unreal Engine 5 (assembly, materials, lighting), the lesson covers the Blender side and the handoff only.

## Portfolio standards

Across the 10 projects, every one leads with a hero shot and several named camera angles, and eight show a modular kit laid out on a neutral backdrop. The table lists each recurring standard, how many projects show it, and the week that teaches it.

The 10 projects (short names used below)

- Farm: medieval farm, a two-week workshop on a modular kit for procedural generation, with a Bruegel painting as composition reference.

- Cottage: rural cottage with asset, material, sculpt and PCG tool breakdowns.

- Courtyard: sunlit Middle-Eastern courtyard with alley, a separate prop showcase scene and an ivy atlas.

- Greenhouse: overgrown greenhouse with a value shot, pivot-painted foliage and a glass shader.

- Le Chlanko: European street facades, measured modules, wireframes, trims and tris counts.

- Persian: Old Persian Village by Sasha Honcharova, close-up storytelling shots and reference boards.

- Tsushima: Elegy of the Clan, a Ghost of Tsushima-inspired village with material and decal breakdowns.

- Lemon: Little Lemon Shop by Jack Ferrari, a Mediterranean street with full kit, set-dressing, foliage and trim breakdowns.

- Indian street: damaged townhouses and temples with dimensioned kits and a scale figure.

- Windmill: a windmill village shown in three lighting moods, with every building broken into sections.

Standards

| Standard | Projects showing it | Taught in |
| --- | --- | --- |
| Hero shot plus 4 to 6 named camera angles | 10 | Weeks 11, 15 |
| Modular kit laid out on a neutral backdrop | 8 | Weeks 4, 5, 14 |
| Prop and set-dressing sheet | 8 | Week 8 |
| Video flythrough or real-time capture | 6 | Week 15 |
| Process: reference board, composition reference, progress shots | 6 | Weeks 1, 11 |
| RGB masks on reusable assets for variation | 5 | Weeks 3, 10 |
| Material renders on spheres or cylinders | 5 | Week 3 |
| Foliage breakdown (atlas, cards, wind) | 5 | Week 9 |
| Kit dimensions and a human scale figure | 4 | Weeks 1, 14 |
| Vertex-paint texture blending | 3 | Weeks 3, 10 |
| Trim sheets shown apart from unique textures | 3 | Weeks 4, 15 |
| Decals and surface details | 3 | Week 10 |
| Value shot or alternative lighting moods | 3 | Week 13 |
| Wireframes with triangle counts | 3 | Weeks 8, 15 |
| Sculpts shown as clay renders | 2 | Weeks 6, 7 |
| Adapting third-party assets (Megascans, demo packs), credited | 2 | Week 8 |

The written breakdown matters too. Farm explains its intent, references, resources and kit sizes in plain sentences next to the images; Week 15 ends with that write-up.

## Setup (do this today)

Install Blender 5.2 LTS, the current long-term-support release (5.2.2, Sep 15, 2026), supported until July 2028, so tutorials and extensions stay stable for the whole 15 weeks.

- Install from blender.org. Pin the version: don’t upgrade mid-project.

- Units: keep Blender’s default metric meters. Grid snapping increment 0.25 m (25 cm) to match the kit grid.

- Unreal export check: a 1 m test cube exported as FBX (Apply Scalings: FBX Units Scale) must import into UE5 as 100 cm. You run this on Sat Oct 24.

- Preferences: Interface > Line Width Thick; Input > Emulate 3 Button Mouse only if you’re on a trackpad; Save & Load > Auto Save every 2 minutes.

- Built-in add-on: enable Node Wrangler (Preferences > Add-ons).

- Free extensions (Edit > Preferences > Get Extensions): Texel Density Checker, Cell Fracture, Ivy Gen. Install each only in the week it’s needed.

- Folders: keep one .blend per kit family and one per hero, in the project folder you set up on Sat Oct 24, so source control tracks them.

## Daily lessons

Each workday pairs a 45 to 60 minute lesson and a 15 minute drill with that day’s Mill Alley task. Each week ends with a portfolio-standard check. Tick lessons off in the tracker app.

### Week 1 · Oct 19 to 25 · Interface, modeling basics, camera match

- ☐ Mon Oct 19 · Install Blender 5.2 LTS and do the setup list. Lesson: interface, viewport navigation (orbit, pan, zoom, numpad views), select, move, rotate, scale (G, R, S), saving. Drill: build a table and chair from cubes in 15 minutes. Feeds: add the reference photo with Add > Image > Reference if you build the board in Blender.

- ☐ Tue Oct 20 · Lesson: Object vs Edit mode; vertices, edges, faces; Extrude (E), Inset (I), Loop Cut (Ctrl+R), Bevel (Ctrl+B). Drill: model a doorframe with a recessed door. Feeds: sketch the kit pieces you circle on the paintover as simple shapes.

- ☐ Fri Oct 23 · Lesson: cameras: add a camera, use the photo as camera background, focal length and sensor, align to the alley’s vanishing lines. Drill: camera-match a photo of a hallway or street of your own. Feeds: today’s camera match.

- ☐ Sat Oct 24 · Lesson: units, grid snapping (25 cm increment), origins and the 3D cursor, collections, naming. FBX export to UE5 and the 1 m cube check. Drill: export a 4 × 4 m wall block, import it in UE5, confirm 400 × 400 cm. Feeds: metrics and naming lock.

- ☐ Sun Oct 25 · Lesson: viewport shading, a quick EEVEE light (sun plus world colour) from your camera-match camera. Drill: render an overcast grey-box frame. Feeds: the mood paintover base. Standard check: reference board plus one composition reference, as in Farm and Persian.

### Week 2 · Oct 26 to Nov 1 · Blockout modeling

- ☐ Mon Oct 26 · Lesson: modifiers: Array, Mirror, Solidify; keep the blockout non-destructive. Drill: a 5-storey wall with an arrayed window row. Feeds: greybox masses.

- ☐ Tue Oct 27 · Lesson: Boolean modifier for openings; Spin for round arch heads; Bevel modifier. Drill: the A03 blind arch recess as a proxy. Feeds: left facade greybox.

- ☐ Fri Oct 30 · Lesson: precise modeling: Item panel dimensions (N), typed transforms (S 2 Enter), vertex snapping, the Measure tool. Drill: a 300 × 380 cm bay with a 140 × 220 cm opening. Feeds: right facade greybox.

- ☐ Sat Oct 31 · Lesson: building from primitives fast: skybridge box with plank arrays, chimney with corbel steps, collection instances for repeats. Drill: skybridge proxy in 30 minutes. Feeds: skybridge, chimney and door greybox.

- ☐ Sun Nov 1 · Lesson: round-trip pipeline: re-export a changed mesh, reimport in UE5 without breaking placements; Send to Unreal or batch FBX. Drill: change a proxy and update it in UE5. Standard check: scale figure next to the blockout, as in Indian street and Le Chlanko.

### Week 3 · Nov 2 to 8 · Materials, masks and baking

- ☐ Mon Nov 2 · Lesson: Shader Editor, Principled BSDF, image textures, Node Wrangler (Ctrl+Shift+T loads a PBR set), Non-Color data for normal and roughness, mapping a texture to a 2 m tile. Drill: tile an ambientCG brick at exactly 2 × 2 m. Feeds: sourcing the CC0 base set.

- ☐ Tue Nov 3 · Lesson: masks: Bevel and Ambient Occlusion nodes (Cycles), Gradient and Noise textures, Color Ramp, Mix; save them as node groups. Drill: edge wear on a bevelled cube. Feeds: the edge-wear and leak mask groups.

- ☐ Fri Nov 6 · Lesson: baking in Cycles: image targets, bake types, margin; baking a procedural material to a 2K tiling texture on a 2 × 2 m plane. Drill: bake one brick variant and check it tiles. Feeds: brick sets M01 to M04.

- ☐ Sat Nov 7 · Lesson: seamless tiling checks; channel packing: AO, roughness, metal into one ORM map, and three masks into one RGB mask. Drill: pack edge wear, dirt and leaks into one RGB texture. Feeds: M05 to M10.

- ☐ Sun Nov 8 · Lesson: colour attributes (vertex colours): paint R, G and B, export them in FBX for UE5. Drill: paint a moss channel on a wall and see it in UE5. Standard check: render your 10 materials on cylinders, as in Courtyard and Tsushima.

### Week 4 · Nov 9 to 15 · Trim sheets and the first kit family

- ☐ Mon Nov 9 · Lesson: trim sheet layout: plan strip heights in pixels (2048 px at 10.24 px/cm covers 200 cm), model high-poly strips with bevels and Subdivision. Drill: lay out the T01 stone strips. Feeds: T01 and T02.

- ☐ Tue Nov 10 · Lesson: UV unwrapping: seams, Unwrap, Follow Active Quads, straightening; snapping UVs onto trim strips; the Texel Density Checker extension. Drill: unwrap a beam onto a strip at 10.24 px/cm. Feeds: T03 and the density checker.

- ☐ Fri Nov 13 · Lesson: modular walls: grid-snapped edges, bottom-left-back pivots, 1 to 2 cm bevels plus Weighted Normal modifier, Smooth by Angle. Drill: two A01 walls that snap with no gap. Feeds: A01, A02, A06, A09.

- ☐ Sat Nov 14 · Lesson: arches and mouldings: Spin, circular arrays, cleaning booleans, avoiding n-gons, Face Orientation overlay. Drill: a clean A03 arch. Feeds: A03, A05, A07, A08.

- ☐ Sun Nov 15 · Lesson: Asset Browser: mark modules as assets, one collection per module, batch export with SM_ names. Drill: drag-build a wall from the Asset Browser. Standard check: kit sheet on a neutral backdrop with dimensions, as in Le Chlanko.

### Week 5 · Nov 16 to 22 · Kit families B, C and D

- ☐ Mon Nov 16 · Lesson: corners and seams between modules; mirroring; matching UVs across a corner so brick courses line up. Drill: outer corner B08 against B01 with continuous coursing. Feeds: B01, B07, B08, B09.

- ☐ Tue Nov 17 · Lesson: variants: linked duplicates (Alt+D), the Knife tool, separating parts; intact, broken and gutted window inserts from one base. Drill: three B03 variants sharing one UV layout. Feeds: B02 and B03.

- ☐ Fri Nov 20 · Lesson: stairs and light well: Array with relative offset for 18 cm risers and 28 cm treads; snapping to the step grid. Drill: an 11-step stair that matches the plan. Feeds: B04, B05, B06.

- ☐ Sat Nov 21 · Lesson: curves: Bezier paths with bevel depth for pipes, gutters and rails; Curve modifier to bend arrays; converting to mesh. Drill: a drainpipe with an elbow and shoe. Feeds: Family C.

- ☐ Sun Nov 22 · Lesson: ground tiles: subdivided planes, light displacement, the Statistics overlay for triangle budgets. Drill: D01 under 4,000 tris. Standard check: modular-elements sheet of every finished piece, as in Cottage and Lemon.

### Week 6 · Nov 23 to 29 · Sculpting the skybridge

- ☐ Mon Nov 23 · Lesson: base meshes for sculpting: clean quads, even density, Subdivision levels; separate high-poly and low-poly plans. Drill: a plank base mesh ready to sculpt. Feeds: skybridge base mesh.

- ☐ Tue Nov 24 · Lesson: Sculpt Mode: Multires, Draw, Clay Strips, Crease, Scrape, Trim; masking; wood damage and splinters. Drill: sculpt one rotten board. Feeds: skybridge sculpt.

- ☐ Fri Nov 27 · Lesson: retopology and game meshes: Decimate, Shrinkwrap with face snapping, or reuse the base mesh; UVs into two sets; Pack Islands. Drill: a sculpted plank down to under 300 tris. Feeds: retopo and two 4K UV sets.

- ☐ Sat Nov 28 · Lesson: preparing bakes for Marmoset: _high and _low naming, triangulation, matching pivots, avoiding overlaps. Drill: bake the test plank in Marmoset with no artefacts. Feeds: skybridge bake.

- ☐ Sun Nov 29 · Lesson: clay renders: Matcap or a grey material, three-point light, neutral backdrop. Drill: a clay render of the skybridge sculpt. Standard check: clay sculpt sheet, as in Cottage and Courtyard.

### Week 7 · Nov 30 to Dec 6 · Hero assets and catch-up

- ☐ Mon Nov 30 · Lesson: sculpting masonry: brick blocks with Clay Strips and Trim brushes, Remesh, chipped edges on the corbel cap. Drill: five chipped bricks. Feeds: chimney cap.

- ☐ Tue Dec 1 · Lesson: hard-surface damage: dents with the Displace modifier and a noise texture, torn sheet metal with the Knife tool. Drill: one dented door panel. Feeds: H6 loading doors.

- ☐ Fri Dec 4 · Lesson: Cell Fracture extension for broken glass; separating and placing shards. Drill: a smashed pane with 20 shards. Feeds: H7 glazing.

- ☐ Sat Dec 5 · Buffer: redo any drill from Weeks 1 to 6 you failed or skipped.

- ☐ Sun Dec 6 · Buffer: free practice; no new lesson.

### Week 8 · Dec 7 to 13 · Props and debris

- ☐ Mon Dec 7 · Lesson: fast props: board arrays with Randomize Transform, Simple Deform for warped plywood. Drill: six plank variants in 30 minutes. Feeds: P01 to P03.

- ☐ Tue Dec 8 · Lesson: rubble: Cell Fracture on bricks, combining chunks into clusters, many props sharing one UV atlas. Drill: one rubble cluster on a shared atlas. Feeds: P04 and P05.

- ☐ Fri Dec 11 · Lesson: cables and hoses: curves, the Curve to Mesh node in Geometry Nodes, sag by hand. Drill: a sagging cable between two brackets. Feeds: P06 to P09.

- ☐ Sat Dec 12 · Lesson: small debris: low-poly cards with normal maps, instancing, atlas packing. Drill: a litter set of eight pieces under 1,000 tris total. Feeds: P10 to P16.

- ☐ Sun Dec 13 · Lesson: prop sheet presentation: neutral backdrop, lighting, wireframe overlay, triangle counts as text labels. Drill: one prop sheet render. Standard check: props with tris counts and a set-dressing wireframe, as in Le Chlanko and Lemon. Credit any third-party assets you adapted, as Indian street does.

### Week 9 · Dec 14 to 20 · Foliage

- ☐ Mon Dec 14 · Lesson: leaves for an atlas: leaf planes with a slight bend, laid out on a 2048 atlas, an orthographic camera for the bake. Drill: ivy and buddleia leaves on one atlas. Feeds: foliage atlas.

- ☐ Tue Dec 15 · Lesson: ivy: the Ivy Gen extension, or curves with leaf cards; converting to game-ready cards. Drill: an ivy strand down a drainpipe. Feeds: F01 and H4.

- ☐ Fri Dec 18 · Lesson: Geometry Nodes basics: Distribute Points on Faces, Instance on Points for grass and weed clumps. Drill: a grass clump generator. Feeds: F02, F03, F05.

- ☐ Sat Dec 19 · Lesson: bushes and saplings: branches from curves or the Skin modifier; vertex colours for wind sway in UE5. Drill: one sapling with wind colours. Feeds: F04, F06, F07.

- ☐ Sun Dec 20 · Lesson: foliage breakdown render: atlas, cards and the assembled plant side by side. Drill: the foliage sheet. Standard check: foliage breakdown with atlas, as in Courtyard, Lemon and Windmill.

### Week 10 · Dec 21 to 27 · Decals and vertex paint

- ☐ Mon Dec 21 · Lesson: decal geometry: floating planes offset from the wall, UVs into a decal atlas, edge fade. Drill: three decal planes on a wall. Feeds: X01 to X04.

- ☐ Tue Dec 22 · Lesson: baking decal maps: sculpt cracks and leaks on a plane and bake height and normal to the atlas. Drill: a crack decal baked to 1K. Feeds: X05 to X08.

- ☐ Fri Dec 25 · Buffer (Christmas): no lesson.

- ☐ Sat Dec 26 · Lesson: paintable meshes: add loop cuts where vertex paint needs resolution; check colour attributes survive export. Drill: a facade with enough vertices for smooth moss and grime. Feeds: facade vertex paint.

- ☐ Sun Dec 27 · Lesson: per-asset RGB masks: R edge wear, G dirt, B paint chips, giving one prop many looks. Drill: three variants of one barrel from one mask. Standard check: RGB-mask variation shown on a reusable prop, as in Le Chlanko and Lemon.

### Week 11 · Dec 28 to Jan 3 · Set dressing and composition

- ☐ Mon Dec 28 · Lesson: kitbashing: debris piles from existing props; joining vs instancing; exporting clusters. Drill: one wall-base debris cluster. Feeds: ground dressing.

- ☐ Tue Dec 29 · Lesson: composition: rule of thirds, leading lines, framing; Blender’s camera composition guides. Drill: three alternate compositions of your greybox. Feeds: P1 prop placement for Camera 1.

- ☐ Fri Jan 1 · Buffer (New Year’s Day): no lesson.

- ☐ Sat Jan 2 · Lesson: Geometry Nodes scatter on selected faces: weeds in cracks and along wall bases. Drill: a crack-weed scatter on one ground tile. Feeds: foliage placement.

- ☐ Sun Jan 3 · Buffer: catch up on any drill from Weeks 8 to 11.

### Week 12 · Jan 4 to 10 · Presentation scenes and cleanup

- ☐ Mon Jan 4 · Lesson: presentation lighting in Blender: HDRI, three-point light, EEVEE vs Cycles. Drill: a small prop showcase vignette. Feeds: dressing the alternate cameras.

- ☐ Tue Jan 5 · Lesson: shallow depressions and wet surfaces: modeling puddle inserts that sit flush with D01. Drill: one D06 puddle insert. Feeds: puddles and wetness.

- ☐ Fri Jan 8 · Buffer: no lesson.

- ☐ Sat Jan 9 · Lesson: mesh cleanup: Merge by Distance, Recalculate Normals, Select Non-Manifold, loose geometry. Drill: clean every kit file. Feeds: the full walkthrough fix list. Standard check: separate prop showcase scene, as in Courtyard.

- ☐ Sun Jan 10 · Buffer: no lesson.

### Week 13 · Jan 11 to 17 · Light and value

- ☐ Mon Jan 11 · Lesson: light basics that carry into UE5: sun vs sky, exposure, colour temperature, using your camera match. Drill: an EEVEE overcast study of Camera 1. Feeds: the UE5 lighting base.

- ☐ Tue Jan 12 · Lesson: volumetrics: world volume scatter, light shafts. Drill: a fog study with a shaft at the far opening. Feeds: fog and the light shaft.

- ☐ Fri Jan 15 · Lesson: colour management: AgX view transform, looks, exposure; reading values in greyscale. Drill: a value-only render of Camera 1. Feeds: post process and grading.

- ☐ Sat Jan 16 · Lesson: lighting moods: the same camera in morning, overcast and night. Drill: three mood studies to pick UE5 setups from. Feeds: lighting the alternate cameras.

- ☐ Sun Jan 17 · Review: compare the studies with your UE5 renders. Standard check: a value shot plus one alternative lighting mood, as in Greenhouse, Indian street and Windmill.

### Week 14 · Jan 18 to 24 · Game-ready polish

- ☐ Mon Jan 18 · Lesson: fixing assets after critique without breaking UE5 references: same names, same pivots, reimport. Drill: fix two critiqued meshes and reimport them. Feeds: critique notes.

- ☐ Tue Jan 19 · Lesson: LODs: Decimate for LOD1 and LOD2, naming for FBX LOD groups. Drill: LODs for one prop. Feeds: material and asset polish.

- ☐ Fri Jan 22 · Lesson: collision: UCX_ convex hulls, when to use simple vs complex collision. Drill: collision for the skybridge and two props. Feeds: optimization.

- ☐ Sat Jan 23 · Lesson: kit audit: Texel Density Checker on every module, triangle counts, naming; lay every module on a grid with text labels and dimensions. Drill: the full kit layout. Feeds: the kit breakdown level.

- ☐ Sun Jan 24 · Review: final kit audit. Standard check: dimensioned kit sheet with a scale figure, as in Indian street and Le Chlanko.

### Week 15 · Jan 25 to 31 · Breakdown renders and the write-up

- ☐ Mon Jan 25 · Lesson: breakdown renders in Blender: wireframe overlay, clay (Workbench or Matcap), UV checker. Drill: wireframe and clay of the kit. Feeds: breakdown renders.

- ☐ Tue Jan 26 · Lesson: material-type overlay: colour every surface by trim vs unique texture. Drill: the trim/unique overlay of one facade, as in Lemon. Feeds: trim and material sheets.

- ☐ Fri Jan 29 · Lesson: turntables: a camera on a circle path with Track To, as a Blender backup to Marmoset. Drill: a 10-second skybridge turntable. Feeds: turntables and flythrough.

- ☐ Sat Jan 30 · Lesson: Video Sequencer: image sequences and clips, cuts, crossfades, titles, H.264 export. Drill: a 15-second test edit. Feeds: the flythrough edit.

- ☐ Sun Jan 31 · Lesson: the written breakdown: intent, references, resources, kit sizes, workflow, credits, as in Farm. Feeds: the ArtStation post. Standard check: go through all 16 standards one last time.

## Gaps in the Mill Alley plan

The Mill Alley render list already covers the beauty shot, alternate angles, kit sheet, material spheres, turntables, wireframe and clay passes, vertex-paint breakdown, lighting-only pass and flythrough. Eight standards from the benchmark are missing; the curriculum’s drills produce most of them, so adding them costs little extra time.

| Missing from Mill Alley | Seen in | Fix | Produced by |
| --- | --- | --- | --- |
| Value (greyscale) shot | Greenhouse, Indian street | Add one greyscale Camera 1 render | Week 13 drill |
| An alternative lighting mood | Windmill | Add one extra mood, for example dusk or night | Week 13 drill |
| Dimensions and a scale figure on the kit sheet | Indian street, Le Chlanko | Label module sizes; add a 180 cm figure | Week 14 drill |
| Triangle counts on wireframes and prop sheets | Le Chlanko, Lemon | Add tris labels to the prop sheet | Week 8 drill |
| Trim vs unique texture overlay | Lemon | Add one overlay render of a facade | Week 15 drill |
| RGB-mask variation on a reusable prop | Le Chlanko, Lemon, Courtyard | Show one prop in three variants | Week 10 drill |
| Foliage breakdown (atlas, cards, plant) | Courtyard, Lemon, Windmill | Add one foliage sheet | Week 9 drill |
| Process: reference board, composition reference, progress shots | Farm, Persian, Le Chlanko | Save a dated screenshot each review day | Weekly log |

All eight were added to the Mill Alley final render list on Oct 19, 2026.

## Free learning resources

| Resource | Use it for | Weeks |
| --- | --- | --- |
| Blender Manual | Exact behaviour of every tool, modifier and node | All |
| Blender Guru: Beginner Donut Tutorial | Free, 14 parts, about 5 hours | 1 to 3 |
| Blender Studio: Fundamentals | Free official basics; older interface, same concepts | 1 to 2 |
| 3D Illusions: Learn 3D with Blender | Free 18-hour course; one topic at a time | As needed |
| Ben Keeling: Environment Art blog | Planning and blockout, materials, trim sheets and decals | 2 to 4, 10 |
| Texel Density Checker | Free extension for the 10.24 px/cm target | 4 on |
| Cell Fracture | Free extension for glass and rubble | 7 to 8 |
| Ivy Gen | Free extension for the ivy | 9 |

Claussen’s own Introduction to Modular Environment Art at Vertex School follows the same order. It’s a paid six-week live course and is currently sold out, with a waitlist.

Sources: Blender 5.2 LTS release page, Vertex School podcast, episode 122, and the projects in Jacob Claussen’s ArtStation collection, reviewed from screenshots.